INSTRUCTIONS – DELETE THIS PAGE BEFORE REVIEW

CREATING NEW DOCUMENTS STOP! DO NOT CREATE A DRAFT OF THIS TEMPLATE. To create a new document from this template, use one of the following options: Make a copy - Make a copy functionality allows the user to copy metadata, including document type, from the Lilly designated template. The metadata can be updated as needed for the new document. +Create - Create document from upload creates a new document from a Lilly designated template. When using this method, download the Lilly designated template source file, upload the new document, and populate the metadata. Refer to Tech@Lilly (IDS) Validation Deliverable Mapping for QualityDocs for metadata guidance.

text color - Red Italics = instructions and guidance. DELETE prior to document review. - Black = recommended content. REVIEW and MODIFY with applicable content. - Black and set off by < >= REPLACE text with applicable content. - Green = examples. REVIEW, MODIFY or DELETE if not needed. REQUIRED SECTIONS Sections indicated by this purple icon must be completed to comply with the applicable GSOP. If the section is not applicable, a rationale must be included in the section. THINGS TO CONSIDER Sections indicated by this orange icon are optional for a system/platform. Include information only if it enhances the document's completeness. Remove sections that do not apply. COMPLETING TABLES This icon at the foot of tables indicates instructions on how to complete the table.

Reviewers

The following individuals have reviewed this document for their area of expertise.

| Role | Name |
| --- | --- |
| Technical Subject Matter Expert (TSME) | <Name> |
| Business Subject Matter Expert (BSME) | <Name> |

Note: Approvals are required for GxP Regulated systems or systems requiring Quality Oversight. Remove this section if the system is Other Regulated or does not require Quality Oversight.

APPROVERS

| Role | Name, Job Title | Approval Signifies |
| --- | --- | --- |
| Technical System Owner (TSO) | <Name, Job Title> | Understanding of responsibilities for extent of validation; agreement to provide necessary resources; ensuring the appropriate people have reviewed the validation artifact. |
| Business Process Owner (BPO) | <Name, Job Title> | Understanding of responsibilities for extent of validation; agreement to provide necessary resources; ensuring the appropriate people have reviewed the validation artifact. |
| Computer System Quality Assurance (CSQA) (For GxP Computer Systems with CSV Quality Oversight only – remove if not applicable). | <Name, Job Title> | System complies with applicable computer system standard and procedures. |
| Business Quality Assurance (BQA) (For GxP Computer Systems with CSV Quality Oversight only – remove if not applicable). | <Name, Job Title> | Business processes within this computer system meet applicable regulatory requirements. |
| Quality M4 (or equivalent/higher) (For systems with AI/ML with continuous learning models impacting patient safety/product quality only – remove if not applicable) | <Name, Job Title> | Approval signifies that the AI/ML continuous learning functionality is appropriate for use. |
| Business M4 (or equivalent/higher) (For systems with AI/ML with continuous learning models impacting patient safety/product quality only – remove if not applicable) | <Name, Job Title> | Approval signifies that the AI/ML continuous learning functionality is appropriate for use. |

Note: Agreements are required for Other Regulated systems. Remove this section if the system is GxP Regulated or requires Quality Oversight.

AGREEMENTS

The following individuals have agreed with the contents of this artifact.

| Role | Name, Job Title | Agreement Date |
| --- | --- | --- |
| Technical System Owner (TSO) | <Name, Job Title> | <dd-Mmm-yyyy> |
| Business Process Owner (BPO) | <Name, Job Title> | <dd-Mmm-yyyy> |

PURPOSE

This Validation and Test Plan defines the validation approach, scope, testing strategy, test levels, test documentation, types, acceptance criteria, and responsibilities for <System Name>. The validation and testing activities defined in this document shall comply with GSOP-1201.1, GSOP-1201.1-TL.1, and GSOP-1201.2.

This document will become historical at system acceptance. Any departures from this plan will be explained in the <System Name> Validation Summary Report.

IN SCOPE

NOTE: If the application will be utilizing a platform or service that is supported by another organization such as Enterprise Infrastructure Services, the application team is responsible for understanding the validation responsibilities they own when utilizing the platform/service. State the scope of validation. Scope may include validation of the entire computer system (application functionality, interfaces, data flows, and components that comprise the computer system) or may be limited to a release, specific change or collection of related changes. The following are in scope: - <Describe scope>

OUT OF SCOPE

The following are out of scope:

- <Describe items out of scope>

TABLE OF CONTENTS

1.0	Validation Plan	6

1.1	System Description and Intended Use	6

1.2	Regulatory Status	6

1.3	Modular Classification Approach	6

1.4	Validation Approach and Risk	7

1.5	Requirements Management	7

1.7	Personnel Qualification	9

1.8	Programming Language and Coding Standards	10

1.9	Development Tools	10

1.10	Validation Agreements [GMP Direct Impact]	10

1.11	Platform Qualification	10

1.12	Data Migration	10

1.13	Validation Deliverables	11

1.14	Additional Validation Artifacts Being Created	15

1.15	Validation Artifacts Not Being Created	15

2.0	Artificial Intelligence/Machine Learning (AI/ML) Plan	15

2.1	AI/ML Risks	15

2.2	Application Inputs and Outputs	16

2.3	AI/ML Evaluation and Performance Metrics	16

2.4	Data Selection & Governance	16

2.5	Model training and tuning	17

2.6	Training and Tuning of the Machine Learning Model	17

3.0	Test Plan	5

3.1	Testing Risks	5

3.2	Development Testing	5

3.3	System Testing	5

3.4	Acceptance Testing	8

3.5	Other Types of Testing	10

3.6	Test Data	11

3.7	Test Sequence and Dependencies	12

TERMS AND DEFINITIONS	18

REFERENCED DOCUMENTS	18

REVISION HISTORY	19

Validation Plan

System Description and Intended Use

Provide sufficient details to identify the scope/boundaries of the system and its business use (for example, major components, key interfaces, etc.).

Describe if the system contains Artificial Intelligence/Machine Learning (AI/ML) components including a description of the business need enabled by the AI/ML application. Include a description of the level of human supervision needed to ensure accountability. The level of human supervision depends on various factors, including but not limited to the purpose and potential risk. Also describe the model’s level of influence/autonomy including the impact if the model doesn’t work as intended.

Regulatory Status

List ALL regulatory statuses and Quality Oversight determinations from the Risk Evaluation (evaluation conducted per GSOP-1201.1-TL.1).

Table 1: Regulatory Status

| Scope | Applicable Regulations | Classification | CSV Quality Oversight Required |
| --- | --- | --- | --- |
| Entire System | ☐ GMP (Manufacturing and Quality Control) ☐ GMP Direct Impact ☐ GDP (Distribution and Supply Chain) ☐ GCP (Clinical Trials) ☐ GVP (Drug Safety) ☐ GLP (Non-Clinical Laboratory) ☐ SOx (Financial Reporting) ☐ Privacy (GDPR/CCPA/HIPAA) ☐ Promotional and Advertising ☐ EHS ☐ Other: <specify> ☐ Not Regulated | ☐ GxP Regulated ☐ Other Regulated ☐ Not regulated | ☐ Yes ☐ No |

Add modules/functions by replicating the above row

Modular Classification Approach

If the system consists of distinct modules/functions (ex: based on architectural isolation), where some are regulated and others are not, each module/function may be classified separately. Delete this section if system modular classification is not used.

Describe the module/function-level classification rationale, the list of modules/functions, their classified values, and where this information recorded.

<Describe modular classification approach>

Table 2: <Module> Regulatory Status

| Scope | Applicable Regulations | Classification | CSV Quality Oversight Required |
| --- | --- | --- | --- |
| <Module/Function Name> | ☐ GMP (Manufacturing and Quality Control) ☐ GMP Direct Impact ☐ GDP (Distribution and Supply Chain) ☐ GCP (Clinical Trials) ☐ GVP (Drug Safety) ☐ GLP (Non-Clinical Laboratory) ☐ SOx (Financial Reporting) ☐ Privacy (GDPR/CCPA/HIPAA) ☐ Promotional and Advertising ☐ EHS ☐ Other: <specify> ☐ Not Regulated | ☐ GxP Regulated ☐ Other Regulated ☐ Not regulated | ☐ Yes ☐ No |

Add modules/functions by replicating the above row

Validation Approach and Risk

Document the justification regarding the level of detail to be captured during validation and identify the resources involved. Define any validation related risks, and mitigation strategies. If the system includes AI/ML, or an End User Applications used for regulated purposes beyond a single one-time used (ex: spreadsheets, SharePoint, Power Apps, chatbots, AI agents), or involves a Secondary Repository, see GSOP-1201.1 Table 1 for additional validation considerations.

<Detail Validation approach and risk>

Requirements Management

Requirements Structure

Document the requirements structured format (for example, user stories, use cases, naming convention, versioning, etc.). Describe considerations for functional and nonfunctional types of requirements (user requirements, functional requirements, ER/ES requirements, security requirements, data requirements), and the stakeholders to engage. Requirements must be formally approved in accordance with GSOP-1201.2 CSV Roles and Responsibilities.

The requirements management details are documented in <System> Requirements Design

Requirements Process Risk Categorization

It is optional to categorize requirements as defined in the GSOP 1201.1 Computer System Validation. If requirements will not be categorized, (i.e. Default to the system level for requirement approvals and associated test documentation levels), this section can be deleted. If requirements are categorized based on process risk, it must be documented and include justification for the approach applied to each category and approval by BQA. This detail can be described in a Requirements Definition document or within this validation plan.

- Roles involved in categorization. At a minimum, Business Quality Assurance (BQA) must be involved.

- Rationale and criteria for each category, i.e., High Process Risk, Medium Process Risk, Low Process Risk. This includes the rationale for any requirement categorized lower than the system’s Risk Category. Minimum considerations for categorization are defined in GSOP 1201.1 Computer System Validation.

- How categorization will be applied (by module/function/feature, at the individual requirement level, etc.).

- How categorization will be captured. If categorization is not captured with the requirements’ location (e.g., ALM, Jira) then state where the categorization will be retained.

- How BQA approval will be obtained on categorization rationale and associated requirements.

- User Stories will be grouped by system module. BQA in partnership with Business Process Owner and area Business Subject Matter Expert (BSME) will categorize each module as High, Medium, or Low Process Risk according to the following criteria:

High Process Risk: Functionality with the potential to impact patient safety and/or product quality.

Medium Process Risk: Functionality which enables data to be created, modified, maintained, archived, retrieved, or submitted to a regulatory agency; however, the functionality has no impact to patient safety or product quality.

Low Process Risk: Functionality which does not meet the definition of High or Medium.

All stories associated with a particular module will inherit the module’s categorization. Each module’s categorization and the associated rationale are documented in the table below. Categorization of each story will be captured in Jira by using the Requirement Category field. User Stories associated with High Process Risk modules will be approved by BQA and CSQA, in addition to BPO and TSO. BQA will approve the rationale for requirement groupings and categories by approving this Validation Plan.

| - Criteria and Rationale | - High Process Risk - Rationale: These modules have the potential to impact patient safety or product quality. | - Medium Process Risk Rationale: These modules do not impact patient safety or product quality, but the information handled by these modules is required by regulation. | - Low Process Risk - Rationale: These modules do not impact patient safety or product quality, nor is there a regulatory obligation to maintain the information handled by these modules. |
| --- | --- | --- | --- |
| - Modules | - XYZ Module: This module manages GMP critical quality attributes and process parameters. | - 123 Module: This module manages financial data that Lilly has a Sarbanes Oxley obligation to report. | - ABC Module: This module provides an internal dashboard that displays operational metrics. |
|  | - Module name and intended use |  |  |

## Third Party Management

Provide high-level information on whether a third party is involved in providing or validating the system. Remove this section if not applicable. In this context, third parties do not include: individuals working as contractors where the activities are conducted as staff augmentation following Lilly processes, individuals providing commissioning or qualification services for GMP assets including process automation and computerized analytical equipment (falls under scope GQS307 GMP Service Providers and Consultants). Third parties must undergo a risk evaluation following Governance, Risk, and Compliance – Working with Third Parties EN Global policy. The evaluation will determine a CSQ classification rating (high, medium, low), and the level of oversight required based on the regulatory and business risk associated with the system or service. If it’s determined a Third-Party assessment is required, follow LCS-103 GIQS Third Party Assessment for execution details.

List the results of the CSQ classification of the Third Party. Clearly indicate those validation activities and deliverables for which the third party is responsible and those for which Lilly is responsible.

<Describe third-party management>

Personnel Qualification

For areas following GSOP-1502.4 Learning Plan Management, use the sample language below. If GSOP-1502.4 is not followed, explain how personnel involved in the development and validation of the system are qualified.

Team members involved in the development and validation of the system are qualified and trained according to GSOP-1502.4 Learning Plan Management. Individual learning plans and training records are maintained in Lilly’s learning management system.

Programming Language and Coding Standards

For a custom-built application, include the programming language(s) to be used. Include what coding standards are used and their storage location. Coding standards must be agreed to by a Tech SME knowledgeable in the language. If no coding standards are available, the TSO must determine and capture the method of verifying the code. Delete this section if Lilly is not responsible for programming the system (e.g., If it is a COTS or SAAS solution)

<Describe the Programming language and coding standards to be used>

Development Tools

Identify tools used in the system development process along with their intended use. This includes automated testing tools. Tools must be fit for their intended use. Indicate how fitness was determined (for example, enterprise tool, validated, qualified, verification of output).

Include any applications or platforms that are utilized for training and testing the AI/ML models, for example, AWS SageMaker.

Table 3: Development Tools

| Tool | Purpose | Fitness for Use |
| --- | --- | --- |
| <Tool Name> | <Intended Use> | ☐ Enterprise Tool ☐ Validated or Qualified ☐ Output Verification |

Add tools by replicating the above row

Validation Agreements [GMP Direct Impact]

[GMP Direct Impact] Systems with shared validation responsibilities (for example, enterprise/site), need a documented validation agreement specifying activities, supporting documents, and responsible areas. Delete this section if not applicable.

<Describe what validation agreements need to be in place>

Platform Qualification

Indicate who is responsible for qualifying the production platform and ensuring it remains in a qualified state. If the application team is responsible for some/all the platform qualification, include details of the activities in scope (see qualification activities per GSOP-1201.3 Infrastructure Qualification and Maintenance).

<Describe who is responsible for any platform qualification>

Data Migration

Address data migration requirements, design, and testing when transferring data (including meta data and audit trail) to a new system (for example, data migration plan/report). If data migration is to occur, then it is expected that there will be a data migration plan and report listed in section 1.13. Delete this section if there is no data migration.

<Provide an overview of the data migration requirements, design, and testing>

Validation Deliverables

For computer systems developed centrally and implemented in several areas, state whether the validation activities, artifacts, and supporting documents will be completed by the central, implementing (local), or both areas. If the system is not a central/disbursed implementation, the “Completed by Central or Local Area” column in the Table can be deleted.

Where appropriate, artifacts may be separate or combined providing they meet the individual approval requirements and are aligned with the highest approval/agreement requirement. Add detail/justification in the Notes field for those artifacts impacted from the separation/combining.

Approval/Agreement requirements for the artifacts are listed in GSOP-1201.2 CSV Roles and Responsibilities Table 2 (GxP) or Table 3 (Other Regulated).

If any of the artifacts listed in the table will not be produced then delete the row, add them into the table in section 1.15 and provide a justification for not creating them.

Table 4: Validation Artifacts

| Artifact | Completed by Central or Local Area | Artifact Location |
| --- | --- | --- |
| Validation Plan (this document) | <Area(s) to create/update> | Document Management System |
| Risk Evaluation | <Area(s) to create/update> | Document Management System - or LEval |
| Test Plan If system includes AI-enabled functionality, include specific testing information per GSOP-1201.1 expectations. If CSA process risk is used, include details for Robust /Limited /Unscripted testing. If Acceptance Test Plan is included in Test Plan, obtain additional approvals from BPO and BQA. | <Area(s) to create/update> | Document Management System |
| Acceptance Test Plan If separate from Test Plan is created, BPO and BPA approvals are required. | <Area(s) to create/update> | Document Management System |
| Requirements Definition If CSA process risk, then include details High/Medium/Low and rationale for each level and obtain BQA approval. | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Requirements /User Stories | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| System Overview | <Area(s) to create/update> | Document Management System |
| System Configuration Specifications | <Area(s) to create/update> | Document Management System |
| Test Cases/Scripts Include variations for CSA (Robust /Limited /Unscripted) | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Traceability Matrix | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Security Plan | <Area(s) to create/update> | Document Management System |
| Security Administration Standard Operating Procedure (SOP) | <Area(s) to create/update> | Document Management System |
| System Administration and Support SOP If application uses AI/ML, the monitoring plan must be addressed. | <Area(s) to create/update> | Document Management System |
| Business Continuity Plan | <Area(s) to create/update> | Document Management System |
| Disaster Recovery Plan | <Area(s) to create/update> | Document Management System |
| Test Summary Report | <Area(s) to create/update> | Document Management System |
| Validation Summary Report (If System Acceptance included as part of Validation Summary Report, obtain additional approvals from BPO and BQA) | <Area(s) to create/update> | Document Management System |
| System Acceptance (if separate from Validation Summary Report, obtain BPO and BQA approval) | <Area(s) to create/update> | Document Management System |
| Release Communication [GMP Direct] | <Area(s) to create/update> | Document Management System |
| Data Integrity by Design Assessment [GMP Direct, GCP] Refer to GSOP-1201.1-TL.7 Assessing Data Integrity by Design (TL-343961) | <Area(s) to create/update> | Document Management System |
| Audit Trail Review Assessment [GMP Direct, GCP] For GMP systems, refer to GSOP-1201.1-TL.8 GMP ATR and NTR Expectations (TL-343962). For GCP systems, refer to GSOP-1201.1-TL.9 GCP Audit Trail Review Expectations (TL-343963). | <Area(s) to create/update> | Document Management System |
| System Audit Trail Review SOP Procedure can be a stand-alone artifact or combined with another procedure such as the System Administration and Support SOP. | <Area(s) to create/update> | Document Management System |
| Computer System Validation Agreement [GMP Direct Impact]. This artifact required when a GMP Direct Impact system is used to support one or more manufacturing sites and validation responsibilities are shared between the computer system’s owning org and the implementing site. | <Area(s) to create/update> | Document Management System |
| Site/Area Quality Agreement for Global Computer Systems This artifact is required for globally owned GMP systems that are used to support manufacturing sites, and documents site or area responsibilities for maintaining the validated system. | <Area(s) to create/update> | Document Management System |
| Third Party Management Plan (TPMP) TPMP is required for third parties with a High CSQ classification | <Area(s) to create/update> | Document Management System |
| Design Specifications Design Specifications are not applicable for COTS or SaaS systems. | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Coding Standards Coding standards are required for Lilly-developed custom code. | <Area(s) to create/update> | Document Management System |
| Source Code Review Source Code Review is required for custom developed code used in the computer system. | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Data Migration Plan When data is migrated from an existing system to a new system, document the migration requirements, design, and testing when transferring data (including meta data and audit trail). | <Area(s) to create/update> | Document Management System |
| Data Migration Report If there is no Data Migration Plan, there will be no Data Migration Report. | <Area(s) to create/update> | Document Management System |
| Installation Qualification/Operational Qualification (IQ/OQ) | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |
| Installation and Verification Instructions (IVI) This may be a reference to third party provided installation instructions. Installation instructions, if applicable, can also be included in another artifact, such as a System Administration & Support SOP. | <Area(s) to create/update> | Document Management System -or- ALM -or- Jira |

Add artifacts by replicating the above.

Additional Validation Artifacts Being Created

Delete this section if there are no additional validation artifacts being created

In addition to those listed in section 1.13 these additional validation artifacts will be created

Table 5: Validation Artifacts

| Artifact | Completed by Central or Local Area | Artifact Location |
| --- | --- | --- |
| <Artifact name> | <Area(s) to create/update> | - <Location> |

Add artifacts by replicating the above row

Validation Artifacts Not Being Created

Delete this section if all required validation artifacts will be created.

The following validation artifacts will be created

Table 6: Validation Artifacts

| Artifact | Justification |
| --- | --- |
| <Artifact name> | - <Provide a justification for not producing the artifact> |

Add artifacts by replicating the above row

Artificial Intelligence/Machine Learning (AI/ML) Plan

If the system does not use AI/ML delete this section.

AI/ML Risks

Update the table below with risks and mitigations related to the AI/ML components employed by the solution. Considerations may include:

- Bias (for example, selection, representation, AI response)

- Overfitting/Underfitting

- Data Leakage

- Hallucinations

- Common error patterns

- Controlling for false positives and false negatives

Table 7: AI/ML Risks

| # | Risk | Mitigation Plan |
| --- | --- | --- |
|  | - Data Leakage | - Data leakage will be detected using a hold-out test validation dataset to assess the model performance and check for variations. In case a data leakage is detected, the below actions will be taken: - Identify whether test/future data is mixed with training data - Removing leaky variables from model training phase |
|  | <Risk Description> | <Mitigation> |

Add risks by replicating the above row

Application Inputs and Outputs

Define the ML model application inputs and outputs, inclusive of data characteristics, ranges, limits, and defaults. A Data Scientist or equally qualified subject matter expert must define these.

<Describe the ML model application inputs and outputs, inclusive of data characteristics, ranges, limits, and defaults>

AI/ML Evaluation and Performance Metrics

Define the ML model evaluation & performance metrics.

Performance metrics should be provided including confidence intervals where applicable and the process by which the uncertainty and confidence level of model predictions were estimated.

<Describe the AI/ML Evaluation and Performance Metrics>

Data Selection & Governance

Describe the source and data collection process to ensure data traceability.

Describe the data including a rationale including but not limited to the following:

How the data is fit for use for the context of use & relevant (for example, how the dataset accurately reflects the diversity and characteristics of the real-world population or scenarios the model will encounter).

How the data is reliable (for example, free from errors, noise, and irrelevant information).

How the data represents includes any subpopulation or under-represented groups

How the size of the dataset is sufficient for performance metrics to be estimated with reliability and with sufficient confidence levels.

Include the following elements for data traceability. Note, if these elements are captured in other applications/tools this can be described here.

Data Acquisition including source of the data, method of collection

Data Processing includes filtering, sorting, or aggregation.

Data Transformation describing the transformations applied.

Describe the annotation/labelling process including the qualifications of the individuals performing the activity, guidelines used, and any quality controls implemented.

Describe Data Security and Retention, including how the data is secured and retained per global records management.

<Describe the data selection & governance process>

Model training and tuning

If the system does not contain AI/ML delete this section.

This section is only applicable if training a custom machine learning model or custom training a pre-trained ML model.

Training and Tuning of the Machine Learning Model

Provide an overview of the training and tuning approach.

Describe how the model will be trained including, but not limited to the following:

Describe the learning methodology (for example, supervised, unsupervised)

Provide the rationale for the chosen model evaluation method(s) and explain the applicability of the evaluation methods to the method used

Define the process that will be used to fine-tune and optimize the model

Define the split ratio between training, tuning, and testing datasets and the rationale for the chosen split (for example 80-10-10).

Describe the controls around the training, turning, and testing datasets ensuring no data overlap (for example, cross validation does not constitute data overlap).

NOTE: If there is data overlap, there must be agreement from the BQA and Data Scientist (or equivalent) attesting to the reliability of the model.

Training Dataset

Define and document the training dataset. The training dataset is used to train the ML model and is used for predictive performance assessment and variable selection.

If AI generated/synthetic data is used to train the ML model, a rationale must be provided, and it must be documented as a risk in the AI/ML Risks section.

Define the approach for retraining or expanding the dataset, and how this will be documented if it occurs (for example, updating and reapproving of this document, capturing in the Test Summary Report, and so on.).

<Provide details on the training dataset to be used>

Tuning Dataset

Define and document the tuning dataset. Tuning datasets are used for tuning the ML model, typically after training the ML model. Tuning datasets are samples of data used to provide unbiased evaluation of a model fit on the training dataset while tuning model hyperparameters. Not all ML model development will use a tuning dataset. If a tuning dataset is used, define the tuning data that will be used.

<Provide details on the tuning dataset to be used>

Test Plan

Testing Risks

Describe any risks that impact the ability to fully test the system. For example, limitations that result in an inability to test all critical requirements, decisions made on testing scope, and risks to executing and completing the test levels addressed in this Test Plan.

Table 1: Testing Risks

| Test Risk | Associated Test Level | Probability /Impact | Mitigation |
| --- | --- | --- | --- |
| A brief description of the risk being documented. Risks should be specific to the system and testing effort, not project risks. For example, the same code being called through multiple functions but only testing it once. | Document the test level the risk is associated with Acceptance Testing, System Testing, and so on. | Document the probability of the risk occurring (Low, Medium, High) and the impact to test success (Low, Medium, High). Probability: <Low, Medium, High> Impact: <Low, Medium, High> | Document what actions will be taken to minimize the effect of realized risk. Note: If the probability of a risk occurring is high and the impact is high the mitigation strategy should be more detailed than a low probability/low impact risk. |
| <Risk Description> | <Test Level> | Probability: <Low, Medium, High> Impact: <Low, Medium, High> | <Mitigation> |

Development Testing

If the system is custom developed or is a Commercial Off-the-Shelf/Software as a Service (COTS/SaaS) system with custom components, describe any unit and integration/interface level testing that will be performed for the system. If methods such as code inspection will be used to verify code, then describe those methods and how they will be conducted. Documentation at this level is optional; retain evidence if it is intended to be used as formal testing (for example, pipeline logs, peer reviews) or if informal testing is intended then no evidence will be retained and confirmation of successful completion is acceptable.

Development testing will consist of Unit and Integration testing. Unit and Integration testing will be conducted in the development (DEV) environment to detect errors as early as possible in the software development lifecycle. Any test artifacts created during Unit and Integration testing will not be approved or retained.

System Testing

Describe the system testing strategy and rationale to support the types of testing as well as detail rationale for what is not included. System testing is required and includes:

- Both the normal path (what the system was designed to do) as well as the negative path.

- Negative testing includes items such as unexpected/invalid inputs or conditions, boundary/limit checks, error and alarm conditions, and stress conditions.

- Testing of security access controls against security requirements.

Table 2: System Testing

| System Testing Strategy |  |
| --- | --- |
| Testing Prerequisites | State prerequisites that must be met before starting system testing. - Disposition of issues identified during source code review. - Associated requirements for the scope of testing being executed must be approved or agreed to. - Associated test script & cases for the scope of testing being executed must be approved or agreed to. - Testers trained on computer system functionality to be tested. - Test data is setup. - Environment is qualified. |
| Test Environment | System testing must be done on a Quality Assurance (QA) or test environment that is equivalent and simulates the production environment, or in the qualified production environment. - http://system-qa.am.lilly.com |
| Test Artifact Approach | State the approach for creating and managing test artifacts. This includes a description of test documentation levels (for example, robust scripted, limited scripted, unscripted). This can also include test artifact location, artifact structure, or other relevant information. The verbiage below is an example aligned with CSA. CSA concepts are optional. If testing is based on the system’s regulatory rating the documentation approach must still be addressed. Refer to GSOP-1201.2 CSV Roles and Responsibilities for test artifacts approval/agreement. - System test scripts will be maintained in Jira. - System test scripts will be structured as follows: - Robust scripted tests will test High Process Risk requirements. These scripts will include test steps with expected results and instructions for which steps require test evidence (for example, screen shots to support the pass/fail status of the step). These scripts will be approved by a subject matter expert prior to execution. - Limited scripted tests will test Medium Process Risk requirements. These scripts will include test steps with expected results. These scripts will be agreed to by a SME prior to execution. - Unscripted system tests will test Low Process Risk requirements. These tests will be conducted in an ad-hoc manner, based on the tester’s knowledge of the system and requirements being tested. There will not be a pre-approved/pre-agreed test artifact created for these tests. - If requirements are revised in a manner that impacts test scripts during system testing, the affected system test scripts will be updated during the testing effort and re-approved for execution. - System tests will be traced to requirements in Jira. |
| Test Execution Approach | Describe the approach to test execution. This can include how results will be captured, whether test evidence is required, or other relevant information. The verbiage below is an example aligned with CSA. CSA concepts are optional. If testing is based on the system’s regulatory status the documentation approach must still be addressed. Refer to GSOP-1201.2 CSV Roles and Responsibilities for test execution approval/agreement. - System test execution will be documented in Jira. - Robust scripted test execution will be documented as follows: - An observed actual result will be recorded for each step. - Screen shots or reports will be attached as instructed by each step to support the overall pass/fail status of the step. - The tester will approve the test, indicating the script was executed correctly. - A SME will approve the executed tests, post-execution. - Limited scripted test execution will be documented as follows: - Test evidence will not be captured; only pass/fail for each step will be recorded. - The tester will provide agreement on the test, indicating it was executed correctly. - A SME will provide agreement on the test post-execution. - Unscripted test execution will be documented as follows: - The tester will provide a summary of what was tested and provide a conclusion statement (for example, pass or fail). - The tester will provide agreement indicating the summary and conclusion statement are accurate. |
| Test Problem/Defect Reporting | State the approach to capturing problems/defects found during the testing. - Test execution results that do not meet expected results will be logged as defects in Jira. These may be script errors or functionality issues. - If script errors are encountered during execution, the error will be assessed to determine its impact to successfully completing the script and the ability to independently confirm the overall pass/fail status of the script. If the error is deemed immaterial, it will be noted in the execution notes and updated later. If the error is deemed material, the test will be stopped, the script updated, and the script re-approved for execution before testing resumes. |
| Test Completion Criteria | State criteria that must be met for system testing to be complete. - All system tests are executed, and results documented. - All test results reviewed to ensure they support the test activity. - All identified defects resolved/retested, closed, or agreed to defer. |

### System Testing of AI/ML

If the system does not contain AI/ML delete this section.

- If the system contains a trained machine learning model or custom training of a pre-trained model, provide an overview of the testing approach for the Machine Learning Model(s).

- For AI/ML enabled systems, formal system testing must include performance metrics. If the AI/ML solution is externally facing, acknowledgement page(s) to users clarifying the AI use in alignment with legal approved content must also be tested.

Acceptance Testing

Acceptance testing must be conducted for GxP systems. BPO is accountable for acceptance testing and ensures the system meets business process objectives and end-user needs as described by the requirements.

Considerations when planning the scope and approach for Acceptance testing must include:

- Scale extent of testing based on business process risk and complexity.

- Rationale for scope, including negative testing (for example, invalid inputs, boundary/limit checks, alarm and error conditions, stress/throughput).

Evaluate realistic usage. Executes business procedures, human system interactions, workflows, calculations, and system to system transactions to ensure test coverage where failures would matter most during execution of the business process.

- Set prerequisites. Define readiness criteria (for example, disposition of SCR issues, tester training, seeded test data, environment readiness) that must be met before execution.

- Approvals must be captured in accordance with GSOP-1201.2 CSV Roles and Responsibilities.

- Documented evidence of acceptance testing is required for GMP/GCP systems.

- Address the Business SME responsibilities in developing and executing user acceptance test cases that reflect actual business workflows and support the BPO in acceptance decisions.

- Acceptance testing can be integrated into the testing defined in this plan, or a standalone document can be generated. If integrated into this test plan, document the decision and supporting rationale/strategy including any reliance on other testing results to confirm business expectations in this section. If a standalone plan is to be generated, ensure the plan addresses the Acceptance test considerations, and obtain approval from the BPO and BQA.

- Table 3: Acceptance Testing

| Acceptance Testing Strategy |  |
| --- | --- |
| Testing Prerequisites | State prerequisites that must be met before starting acceptance testing. - Disposition of issues identified during source code review. - Associated requirements for the scope of testing being executed must be approved or agreed to. - Associated test script & cases for the scope of testing being executed must be approved or agreed to. - Testers trained on computer system functionality to be tested. - Test data is setup. - Environment is qualified. |
| Test Environment | System testing must be done on a Quality Assurance (QA) or test environment that is equivalent and simulates the production environment, or in the qualified production environment. - http://system-qa.am.lilly.com |
| Test Artifact Approach | State the approach for creating and managing test artifacts. - Acceptance test scripts will be maintained in Jira. - Acceptance test scripts creation: Acceptance tests will include rationale for scope, including negative testing (for example, invalid inputs, boundary/limit checks, alarm and error conditions, stress/throughput), with increase rigor where data integrity, safety, or compliance could be impacted. Evaluate realistic usage. Executes business procedures, human system interactions, workflows, calculations, and system to system transactions to ensure test coverage where failures would matter most during execution of the business process. |
| Test Execution Approach | Describe the approach to test execution. This can include how results will be captured, whether test evidence is required, or other relevant information. Acceptance test execution will be documented in Jira as follows: - An observed actual result will be recorded for each step. - Screen shots or reports will be attached as instructed by each step to support the overall pass/fail status of the step. - The tester will approve the test, indicating the script was executed correctly. - A SME will approve the executed tests, post-execution. |
| Test Problem/Defect Reporting | State the approach to capturing problems/defects found during the testing. - Test execution results that do not meet expected results will be logged as defects in Jira. These may be script errors or functionality issues. - If script errors are encountered during execution, the error will be assessed to determine its impact to successfully completing the script and the ability to independently confirm the overall pass/fail status of the script. If the error is deemed immaterial, it will be noted in the execution notes and updated later. If the error is deemed material, the test will be stopped, the script updated, and the script re-approved for execution before testing resumes. |
| Test Completion Criteria | State criteria that must be met for acceptance testing to be complete. - All acceptance tests are executed, and results documented. - All test results reviewed to ensure they support the test activity. - All identified defects resolved/retested, closed, or agreed to defer. |

Other Types of Testing

If needed, this section can be used to document how other types of testing will be conducted. If executed as part of System Testing, include the relevant information in the System Testing section of this document. Alternatively, the strategy for other types of testing can be documented using the table provided or in paragraph form. Repeat the table as needed or delete the table if not used. If no other types of testing will be documented, this section can be deleted.

Examples of other testing types includes:

- Data Transfer/Migration testing. Required when data is transferred or migrated to a new system; verifies completeness, accuracy, and intended format in the target system. Testing must include checks that data and metadata is not altered in value and/or meaning during this transfer/migration process. The approach may be captured in a test plan or in a separate Data Migration Plan.

- Regression Testing. Required when executing system changes. Analysis must be conducted to determine the extent of regression testing. If full system testing is not re-executed, document which tests will be performed and the rationale for excluding other tests.

Table 3: <Other Type of> Testing

| <Other Testing Type> Testing Strategy |  |
| --- | --- |
| Testing Prerequisites |  |
| Test Artifact Approach |  |
| Test Environment |  |
| Test Execution Approach |  |
| Test Problem/Defect Reporting |  |
| Test Completion Criteria |  |

Test Data

Describe the data that will be used for testing. For example, if data will be a mock-up or if production data will be used. Include any unique data setup that must be done as a prerequisite to system or other test levels. Consider other relevant information, such as whether the data will be re-used or refreshed and how those activities will be accomplished.

If sensitive production data is used in the QA or other non-production environments, those environments need to meet the same security controls as production. Security controls should be documented and approved prior to moving the sensitive data into such environments.

The production database will be copied to the QA environment for <insert appropriate testing levels>. Security requirements will be tested, and all defects resolved prior to copying data.

Machine Learning Test Datasets

If the system does not contain ML delete this section.

- Define and document the test dataset. Test datasets are used to measure and benchmark the performance of the ML model. Test datasets are used to test the performance of the final ML model and are also used to simulate operational environment data.

- Test datasets should be representative of the future data expected to be encountered by the model after deployment. Test datasets are separate from the training dataset, but with the same structure as the training dataset. They must originate from an out-of-sample, unseen dataset to provide an unbiased evaluation of the final model fit.

Test Sequence and Dependencies

Document the overall sequence of conducted test levels and the dependencies upon which sequence is based (if any). Dependencies could include dependencies to other systems, availability of supporting resources, or interfacing system availability. Within each test level, dependencies may exist between test cases/scripts. Describe any such dependencies or execution sequences.

TERMS AND DEFINITIONS

Acronyms are spelled out on first mention with the abbreviation in parentheses immediately following. The abbreviation is used alone thereafter. Remove the table below if it is not needed.

The terms and acronyms in this document are defined at their first occurrence.

Table 8: Terms and Definitions

| Term | Definition |
| --- | --- |
| <Term or Acronym> | <Definition - Explain what the term or letters mean> |

REFERENCED DOCUMENTS

Only list documents that are cited within the body text of the document.

System documents are stored in the Document Management System, <QualityDocs>. Additional artifacts (including <artifact type>) are stored in <Tool - Artifact Location>.

Table 9: Referenced Documents

| Document Number | Document Name |
| --- | --- |
| <Document Number> | <Document Name> |

The following attachments are associated with this document:

Table 10: Attachments

| Document Number | Document Name | Document Approvers |
| --- | --- | --- |
| <Document Number> | <Document Name> | <Approver Role> |

REVISION HISTORY

| Version | Revision Date | Summary of Changes | Revised By, Role | Reference Number |
| --- | --- | --- | --- | --- |
| <Version Number> | <dd-Mmm-yyyy> | <Succinct description of the current revision being made to the document> | <Name, Role> | <CHG#, RITM#, PRB#, INC#, CAPA#> or N/A |